Assignment: Project Evaluation & Feasibility

Study for the Jahangirnagar University

Student Information System (JUSIS)

1. Objective

This assignment aims to assess your understanding of programme management, benefits

management, cost-benefit analysis, cash flow forecasting, and risk evaluation (as covered in

Chapter 3). You will act as a programme/project analyst tasked with determining whether the

development of the JUSIS is strategically, financially, and operationally viable for Jahangirnagar

University before any coding begins.

2. Scenario / Background

Jahangirnagar University (JU) currently manages student records using a mix of manual files and

disjointed spreadsheets. The university's administration has proposed the creation of a

Jahangirnagar University Student Information System (JUSIS) to centralize admissions,

academics, examinations, and alumni data.

However, the University Grants Commission (UGC) requires a rigorous Project Evaluation

Report to justify the allocation of a special development budget. The Vice-Chancellor has

appointed your team as the Programme Office to evaluate this initiative. You must prepare a

formal report applying the concepts from Chapter 3 to prove that this investment is worthwhile and

manageable.

3. Your Task (Report Structure)

You must prepare a formal Project Evaluation Report structured exactly as follows. Your report

must explicitly use the terminology and techniques from the provided slides (Programme Mandate,

Blueprint, Benefits Management, NPV, ROI, Risk Matrix, Decision Trees, etc.).

Part A: Programme Context (Not just a Project)

Refer to slides: "Programme management", "Strategic programmes", "Programme Mandate"

1. Programme vs. Project Justification: Justify why JUSIS should be treated as a strategic

programme rather than a single isolated project. Identify at least two sub-projects that

would fall under this programme (e.g., "Examination Module" and "Admission Module").

2. Programme Mandate: Draft a brief Programme Mandate (as described in your slides) for

JUSIS. Describe the new capability it will deliver and its fit with JU's organizational goal of

becoming a "Digital University."

3. Vision Statement & Blueprint: Write a one-sentence Vision Statement and outline the

major changes in the Blueprint (the changes needed to obtain the new capability, e.g., new

hardware, network upgrades, re-trained staff).

Part B: Benefits Management Plan

Refer to slides: "Benefits management", "Quantifying benefits"

Identify and categorize at least six (6) distinct benefits that JUSIS will bring to Jahangirnagar

University. You must clearly categorize them according to the three types mentioned in your lecture:

Category (from slide) Example Benefit for JUSIS (You must create these)

A) Quantified and Valued (e.g.,

saves X staff hours = saves BDT

Y)

(e.g., Automating transcript generation saves 3 admin staff 10

hours/week. Value = 3 staff × 10hrs × BDT 500/hr × 52 weeks

= BDT 780,000/year)

B) Quantified but not Valued

(e.g., 50% decrease in errors) (Provide your own metric here)

C) Identified but not easily

Quantified (e.g., improved

reputation)

(Provide your own example here)

Additionally, briefly describe who will be responsible for monitoring these benefits after the system

is deployed (i.e., how will the programme ensure the benefits are actually achieved post-launch?).

Part C: Cost-Benefit Analysis & Cash Flow Forecasting

Refer to slides: "Cost benefit analysis", "Net profit", "Pay back period", "Return on investment

(ROI)"

Based on a fictitious (but realistic) 5-year projection, you are provided with the following assumed

financial data for JUSIS:

• Development Costs (Year 0): BDT 4,500,000 (includes software purchase/license,

customization, and hardware setup).

• Annual Operational Costs (Years 1-5): BDT 600,000 per year (includes hosting,

maintenance, support staff).

• Annual Benefits/Savings (Years 1-5):

• Year 1: BDT 800,000

• Year 2: BDT 1,200,000

• Year 3: BDT 1,800,000

• Year 4: BDT 2,200,000

• Year 5: BDT 2,600,000

Tasks:

1. Create a cash flow table showing: Year, Costs, Benefits, and Net Cash Flow (Benefits -

Costs) for Years 0 through 5. (Note: Year 0 has no benefits).

2. Calculate the Total Net Profit over the 5 years.

3. Calculate the exact Payback Period (to the nearest month) for this project.

4. Calculate the Return on Investment (ROI) using the formula: (Average Annual Profit /

Total Investment) × 100.

Part D: Net Present Value (NPV) & Internal Rate of Return (IRR)

Refer to slides: "Net present value", "Discount factor", "Internal rate of return (IRR)"

1. Calculate NPV: Assuming a discount rate (interest rate) of 12%, calculate the Net Present

Value (NPV) for the JUSIS project.

• Hint: You must apply the discount factor 1/(1+r)^t to the Net Cash Flow for

Years 0 to 5.

• Show your workings in a table. Based on the NPV result, state clearly: Is this

project financially worthwhile? Why or why not?

2. Interpret IRR: Without performing the exact complex math, explain conceptually what the

Internal Rate of Return (IRR) represents for this project. If the calculated IRR was 18%,

and the university's borrowing rate is 12%, should the university proceed? Justify your

answer using the slide's logic.

Part E: Risk Evaluation & Decision Analysis

Refer to slides: "Dealing with uncertainty", "Project risk matrix", "Decision trees"

1. Project Risk Matrix: Identify four (4) major risks to the JUSIS programme (e.g.,

resistance from faculty, data migration errors, cost overruns, vendor lock-in).

• Place these four risks on a Project Risk Matrix (Probability: High/Med/Low vs.

Impact: High/Med/Low).

• For the highest risk on your matrix, propose a specific mitigation strategy.

2. Decision Tree (Critical Choice):

• The university must decide whether to Build the system from scratch using local

developers, or Buy an off-the-shelf commercial student system.

• Draw a simple Decision Tree with these two options. Assign approximate financial

outcomes (e.g., Build = BDT 3M cost with 80% success rate; Buy = BDT 5M cost

with 95% success rate).

• Calculate the Expected Monetary Value (EMV) for each branch and recommend

which path the university should take.

4. Deliverables

Each group must submit the following:

1. The Project Evaluation Report (PDF format) containing Parts A to E. The body of the

report should be 2,500 to 3,000 words (excluding tables and appendices).

2. A spreadsheet file (Excel/Google Sheets) showing your clear calculations for the Cash

Flow, Payback, ROI, and NPV (Part C & D) – properly formatted with formulas.

3. Submission Format: Upload the PDF report and the Excel file to the designated Classrom

Assignment.

Marking Criteria (Rubric)

Section Weight Excellent (80-100%) Satisfactory (60-

79%)

Needs

Improvement

(<60%)

Part A:

Programme

Context

15%

Clearly distinguishes

programme vs project;

Mandate and Blueprint are

specific and highly relevant

to JU.

Basic definitions

applied, but lacks

depth.

Confuses

programme with

project; mandate is

missing.

Part B: Benefits

Management 15%

All 6 benefits are correctly

categorized with realistic,

quantified figures.

Benefits listed but

not properly

categorized or

quantified.

Benefits are generic

or not categorized.

Part C: Cash

Flow & ROI 25%

Cash flow table is flawless;

Payback & ROI calculations

are 100% accurate and

shown step-by-step.

Calculations have

minor errors.

Calculations are

missing or entirely

incorrect.

Part D: NPV &

IRR 20%

Discount factors applied

perfectly; NPV calculated

correctly; financial

interpretation is insightful.

NPV calculation

attempted but has

formula errors.

NPV not attempted

or completely

wrong.

Part E: Risk &

Decisions 15%

Risk matrix is

comprehensive; Decision

tree uses clear EMV

calculations with a well-

justified choice.

Risks identified but

matrix is vague;

Decision tree lacks

numeric EMV.

Risks and decision

tree are missing.

Report Quality &

Presentation 10%

Professional formatting,

clear headings, proper

referencing of slide

concepts (e.g., "as per the

OGC approach").

Adequate

formatting, some

grammatical errors.

Messy report,

difficult to read.

7. Important Notes

• Use the Terminology: Your slides explicitly mention "Programme Director," "Blueprint,"

"Cash-flow," and "Discount Factor." You must use these exact terms in your report to

demonstrate understanding.

• Critical Thinking: In Part E, when discussing risks, remember the golden rule from your

slides: "A project may fail not through poor management but because it should never have

been started" – explain how your risk analysis helps avoid this.

• Data Privacy: All financial figures provided in Part C are fictional and for academic

calculation purposes only.

Good luck! Remember, a well-evaluated project is already half-successful.