# Chapter 8.1 — Top 10 Exam-Ready Questions & Answers

## Q1. Why are reviews essential in the early stages of software development, and what is the fundamental rule regarding problem-solving during a review session?

### বাংলা অর্থ

Software development-এর শুরুর দিকে error ধরলে সেটা ঠিক করা সহজ এবং খরচও কম।

কিন্তু project অনেক দূর এগিয়ে যাওয়ার পরে error ধরা পড়লে সেটা fix করতে বেশি time, cost এবং effort লাগে।

আর Review Meeting-এর মূল উদ্দেশ্য হলো error খুঁজে বের করা, meeting-এর মধ্যে বসে error fix করা নয়।

### Exam-Ready Answer

Reviews are essential because they help detect and correct errors in earlier work products, when the cost of correction is relatively low.

The fundamental rule is that a review session should focus on discovering problems, not solving them. Problems are normally corrected offline after the review.

### 🧠 মনে রাখো

Review = Find Problems, NOT Fix Problems

# Q2. Differentiate between the direct and indirect objectives of a Formal Design Review (FDR).

### বাংলা অর্থ

FDR-এর Direct Objective হলো বর্তমান project-এর সমস্যা খুঁজে বের করা।

যেমন:

- Design error

- Risk

- Standard violation

- Approval

আর Indirect Objective হলো future-এর জন্য knowledge এবং learning তৈরি করা।

### Exam-Ready Answer

Direct objectives are related to the current project. They include detecting analysis and design errors, identifying new risks, finding deviations from standards or procedures, and approving the design product for the next phase.

Indirect objectives are broader. They include providing opportunities for exchanging professional knowledge about methods and tools and recording errors that can be used for future corrective actions.

### সহজে মনে রাখো

Direct = Current Project

Indirect = Future Learning

# Q3. Who should be the Review Leader in a Formal Design Review (FDR), and why shouldn't it be the project leader?

### বাংলা অর্থ

Review Leader ideally project team-এর বাইরের একজন experienced/senior person হওয়া উচিত।

Project Leader-কে Review Leader করা উচিত নয়, কারণ সে project-এর সাথে অনেক বেশি closely involved। ফলে তার bias হতে পারে এবং কিছু error তার চোখ এড়িয়ে যেতে পারে।

### Exam-Ready Answer

The Review Leader should be external to the project team and should have sufficient knowledge, experience, and seniority.

The project leader should not act as the Review Leader because being closely involved with the project may reduce objectivity and cause important problems to be overlooked.

### 🧠 মূল কথা

External Review Leader = More Objective

# Q4. What is the ideal size of a review team and who should typically be included?

### বাংলা অর্থ

Review Team খুব বড় হওয়া উচিত নয়।

সাধারণত 3–5 জন senior/experienced member যথেষ্ট।

Team বেশি বড় হলে:

- Coordination কঠিন হয়

- Discussion বেশি হয়

- Time নষ্ট হয়

### Exam-Ready Answer

A review team should generally consist of senior members of the development team and experienced members from other departments.

The optimum team size is usually 3–5 members. A larger team can create excessive coordination and communication problems.

### 🧠 মনে রাখো

Review Team = 3–5 Members

# Q5. Outline the preparation tasks for the Review Leader, Review Team, and Development Team before an FDR session.

### বাংলা অর্থ

FDR meeting-এর আগে তিন পক্ষের আলাদা কাজ থাকে।

### 1. Review Leader

- Team members select করবে

- Schedule ঠিক করবে

- Meeting place ঠিক করবে

- Design documents distribute করবে

### 2. Review Team

- Document আগে পড়বে

- Comments তৈরি করবে

- Checklist complete করবে

### 3. Development Team

- Short presentation তৈরি করবে

- Main issues নিয়ে presentation দেবে

### Exam-Ready Answer

Review Leader: Appoints review team members, establishes the schedule and location, and distributes the design documents.

Review Team: Reviews the documents before the session, prepares comments, and completes the review checklist.

Development Team: Prepares a short presentation focusing on the major issues and important aspects of the design.

### 🧠 Shortcut

Leader → Arrange

Review Team → Read & Check

Development Team → Present

# Q6. What are the three possible decisions regarding a design product at the end of a Design Review Session?

### বাংলা অর্থ

Review শেষে design-এর ব্যাপারে ৩ ধরনের decision হতে পারে।

### 1. Full Approval

Design মোটামুটি ঠিক আছে।

→ পরবর্তী phase-এ যাওয়া যাবে।

### 2. Partial Approval

কিছু অংশ ঠিক আছে, কিন্তু কিছু major correction দরকার।

→ Required correction শেষ করার পর continuation হবে।

### 3. Denial of Approval

অনেক বড়/critical error আছে।

→ আবার Design Review করতে হবে।

### Exam-Ready Answer

There are three possible decisions at the end of a Design Review:

- Full Approval: The project may proceed to the next phase, possibly after minor corrections.

- Partial Approval: Some parts may proceed, but major action items must be completed before the affected parts can continue.

- Denial of Approval: The design contains major or critical defects, so the Design Review must be repeated.

### 🧠 মনে রাখো

Full → Go

Partial → Fix then Go

Denial → Review Again

# Q7. What information must be contained in a Design Review Report (Action List)?

### বাংলা অর্থ

Review শেষ হওয়ার পর যে Review Report/Action List তৈরি হয়, সেখানে থাকতে হবে:

- কী কী আলোচনা হয়েছে

- Project continue করবে কি না

- কী কী correction দরকার

- কে correction করবে

- কবে শেষ করবে

- কে follow-up করবে

### Exam-Ready Answer

A Design Review Report should contain:

- A summary of the review discussions.

- The decision regarding project continuation.

- A complete list of action items, including corrections, changes, and additions.

- The responsible person and expected completion date for each action item.

- The name of the person assigned to follow up on the action items.

### 🧠 Shortcut

Discussion → Decision → Action → Person → Date → Follow-up

# Q8. According to Pressman's golden guidelines, what is the protocol for handling disagreements during a Design Review Session?

### বাংলা অর্থ

Review meeting-এ কোনো error নিয়ে যদি team members-এর মধ্যে argument/disagreement হয়, তাহলে meeting-এর মধ্যে সেই argument চালিয়ে সময় নষ্ট করা যাবে না।

Issue-টি note করে রাখতে হবে এবং পরে অন্য forum/meeting-এ discuss করতে হবে।

### Exam-Ready Answer

According to Pressman's guidelines, when a disagreement occurs about an error, the participants should end the debate by recording the issue and moving its discussion to another forum.

### 🧠 মনে রাখো

Disagreement → Record it → Discuss Later

# Q9. What are the common indicators or "tipoffs" of an inadequately prepared or ineffective Design Review?

### বাংলা অর্থ

কোনো Design Review ঠিকমতো হয়নি—এটা বোঝার কিছু signs আছে।

যেমন:

### Tipoff 1

Report খুব ছোট এবং শুধু বলে:

“Design Approved.”

কিন্তু কোনো defect নেই বা খুব কম defect আছে।

### Tipoff 2

Report-এ minor defect আছে, কিন্তু কোনো Action Item নেই।

### Tipoff 3

Action Item আছে, কিন্তু follow-up নেই।

যেমন:

- কে fix করবে জানা নেই

- কবে fix করবে জানা নেই

- Correction verify করার ব্যবস্থা নেই

### Exam-Ready Answer

Common indicators of an ineffective Design Review include:

- A very short report containing only approval and very few defects.

- A report listing minor defects but no action items.

- A report containing action items but no indication of follow-up, correction schedule, or documented corrective activities.

### 🧠 সহজে

No Defects + No Action + No Follow-up = Bad Review

# Q10. Detail Pressman's guidelines regarding Design Review Infrastructure and Session limits.

### বাংলা অর্থ

Pressman-এর মতে successful Design Review-এর জন্য আগে থেকেই proper infrastructure এবং planning থাকতে হবে।

### Infrastructure

- Common document-এর জন্য checklist তৈরি করা

- Senior professionals-কে train করা

- আগের review-এর effectiveness analyse করা

- Project plan-এর মধ্যে review schedule করা

### Session Limits

Review meeting-এ:

- Agenda follow করতে হবে

- শুধু defect detection-এ focus করতে হবে

- Meeting-এর মধ্যে solution নিয়ে debate করা যাবে না

- Meeting 2 hours-এর বেশি হওয়া উচিত নয়

### Exam-Ready Answer

Infrastructure: Pressman recommends developing checklists for common design documents, training senior professionals to support review teams, periodically analyzing the effectiveness of previous reviews, and scheduling reviews as part of the project plan.

Session Limits: The review should follow the agenda, focus on defect detection rather than solving defects, and should not exceed two hours.

### 🧠 মনে রাখো

Checklist → Training → Analyze → Schedule

Session = Defect Detection + Maximum 2 Hours

# ⭐ Bonus Short Notes

## 1. Review Process — IEEE Definition

### বাংলা অর্থ

Review হলো এমন একটি process/meeting, যেখানে কোনো work product বা document team members, manager, customer বা অন্য stakeholders-এর সামনে উপস্থাপন করা হয় এবং তাদের comment বা approval নেওয়া হয়।

### Exam-Ready Definition

According to IEEE, a review is a process or meeting in which a work product or set of work products is presented to project personnel, managers, users, customers, or other interested parties for comment or approval.

### 🧠 সহজে

Review = Present Work → Get Comments/Approval

# 2. Follow-up Process

### বাংলা অর্থ

Review meeting-এ যে Action Items পাওয়া গেছে, সেগুলো সত্যিই fix হয়েছে কিনা তা check করার process হলো Follow-up Process।

ধরো Review-তে বলা হলো:

“Login security issue fix করতে হবে।”

Developer বলল ঠিক করে ফেলেছে।

Follow-up person check করবে:

সত্যিই fix হয়েছে কি না।

### Exam-Ready Answer

The Follow-up Process is a mandatory post-review activity in which a designated follow-up person verifies that all assigned action items have been completed satisfactorily.

The results of the follow-up must be documented, and completion of the required actions may be necessary before the project proceeds to the next phase.

### 🧠 মনে রাখো

Review → Action Items → Fix → Follow-up → Verify → Continue

# 🔥 Chapter 8.1 — One-Page Revision

| Topic | সহজ অর্থ |
| --- | --- |
| Review | Error খুঁজে বের করা |
| Review Rule | Find defects, don't fix them in session |
| FDR | Formal Design Review |
| Direct Objective | Current project-এর সমস্যা |
| Indirect Objective | Future learning/knowledge |
| Review Leader | External & experienced person |
| Team Size | 3–5 members |
| Full Approval | Next phase-এ যাও |
| Partial Approval | Major issue fix করে যাও |
| Denial | আবার Review |
| Action List | কী fix, কে করবে, কখন করবে |
| Disagreement | Record → Discuss later |
| Session Limit | Maximum 2 hours |
| Follow-up | Action item ঠিক হয়েছে কিনা verify |
| Tipoff | No action/follow-up = ineffective review |

### ⭐ সবচেয়ে গুরুত্বপূর্ণ ৫টা মনে রাখো

1. Review-এর কাজ → Error খোঁজা, meeting-এ fix করা নয়।

2. Review Team → 3–5 জন।

3. Review Leader → Project-এর বাইরের experienced person।

4. Review Session → Maximum 2 hours।

5. Follow-up → Action items সত্যিই complete হয়েছে কিনা verify করা।